## Slide 1
Project Management
Fundamentals
Office of Technology Services Project Management Office

## Slide 2: PM Fundamental
s
What is a Project?
A temporary endeavor with an established beginning and end time, that has a set of defined tasks and assigned resources, undertaken to deliver a unique product, service or result.

## Slide 3: PM Fundamentals
What is Project Management?
The application of knowledge, skills, tools, techniques, people, and systems focused on meeting or exceeding stakeholder needs.
A discipline that will support the planning, implementation, tracking, and control of projects.

## Slide 4: PM Fundamentals
What are Project Phases?
1.
Initiation
Define project’s objective Planning
Detail who does what when Execution and Control
Actual work occurs
Compare performance to plan, make corrections Closeout
Project’s deliverables are accepted

2.

3.


4.


## Slide 5: PM Fundamentals
Initiation Phase
1.
Describe the characteristics of the product or service expected from the project.
Analyze the project’s requirements, identify potential solutions, determine the technical and economic feasibility of each, compare and select the best solution.
Develop the project proposal
What is to be done Why is it to be done How is it to be done
How much risk is involved
2.
3.
–
–
–
–

## Slide 6: PM Fundamentals
Approve the project
Based on the ROI (Return On Investment) of cost, resources, time
Select a Project Manager
Responsible for managing all aspects of the project


Output of Initiation Phase – Project Charter

## Slide 7: PM Fundamentals
Planning Phase
Define an orderly arrangement of activities and resources to deliver the product or service.
Begin by outlining all tasks (the work)
Identify the resources (people, hardware, software, services, etc.) required for all tasks
Organize the tasks into sequences of chronological events (schedule)
Develop a spending plan within the budget

## Slide 8: PM Fundamentals
Arrange to procure external resources
Identify all stakeholders and the method (how), frequency (how often), and content (what) of communications to them
Analyze risks and decide what can be done about them
•
Accept, Mitigate, or Transfer
8. Determine how to measure success
Output of Planning Phase – Project Plan

## Slide 9: PM Fundamentals
Depending on complexity, project plans can contain:
  Work Breakdown Structure
  Resource Breakdown Structure
  Schedule
  Budget and Spending Plans
  Performance Plan
  Risk Management Plan

## Slide 10: PM Fundamentals
Procurement Plan
Communications Plan
Change and Configuration Management Plan
Quality Management Test Plan
Quality Management IV&V Plan
The Project Plan is used to guide project execution and project control.

## Slide 11: PM Fundamentals
Execution and Control Phase
Execution of the Project Plan is the act of performing tasks and activities that result in the production of project deliverables.
Performance must be monitored against the plan
  Schedule Deviation
  Cost Overruns
  Project Issues
  Change Requests

## Slide 12: PM Fundamentals
Project Managers produce regular Status Reports for key stakeholders
Not meeting scheduled dates, exceeding spending plans, unresolved issues and requests for changes should be reported to stakeholders and addressed immediately
Outputs of Execution and Control Phase are the Project Deliverables.

## Slide 13: PM Fundamentals
Closeout Phase
Closeout occurs when the sponsor accepts the project deliverables and the project’s oversight authority concludes the project has met all goals
New systems are turned over to operations, project documentation is archived, lessons learned are cataloged, any staff and resources are returned
Output of Closeout Phase is User Acceptance

## Slide 14: PM Fundamentals
The Trilogy of Project Management – Scope, Budget, Schedule
Scope
  Defines what the project will do and what it won’ t
  Scope Creep occurs when additional requirements are allowed to sneak in
  PM must know how to say NO!

## Slide 15: PM Fundamentals
Budget
  Highly visible measure of Project Managers
  Requires constant monitoring, immediate corrective action
  Vendor management is key
Schedule
  Most likely to change
  Unexpected events can and do occur
  This is where PMs earn their salary

## Slide 16: PM Fundamentals
What does the Restructured Higher Education Financial and Administrative Operations Act Tier 3 mean to VCU?
Greater autonomy and control in:
  Capitol outlay and acquisition and disposition of real property
  Leasing
  Procurement and surplus property
  Finance and accounting
  HR
6. Information Technology

## Slide 17: PM Fundamentals
Under Tier 3, VCU Information Technology
  Exempt from VITA and ITIB regulations
  Full responsibility for strategic planning, budgeting and investments
  Management of all projects, infrastructure, architecture, ongoing operations, and security
  Responsible for IT audits
  Remain answerable to APA and COVA

## Slide 18: PM Fundamentals
To meet provisions of our agreement with the Commonwealth, VCU had to develop our own policies, standards and practices in four areas of IT management:
  Security
  Infrastructure, Architecture, Operations
  Accessibility
4. Project Management and Auditing

## Slide 19: PM Fundamentals
Project Management and Auditing components:
  Strategic Planning
  Project Management
  Project Portfolio Management (PPM)
  Auditing

## Slide 20: PM Fundamentals
VCU’s Project Management Office was created
  Insure best practices are being followed
  Provide for improved governance of project submission, selection, and prioritization
  More effective communications between project stakeholders and Technology Services
  Establish a consolidated repository of project information
  Provide services necessary to insure Tier 3 IT requirements are met

## Slide 21: PM Fundamentals
Development of VCU’s Project Management Methodology
  Visited other University PMOs
    UVa, W&M, GMU, UNCs
  Researched best practices
    VITA, PMI, PMBOK
  Formed PM Task Force
    Representatives from every unit in Technology Services

## Slide 22: PM Fundamentals
Task Force started in July, 2008
Held bi-monthly meetings where the best practices in a project management subject area were presented and evaluated
Recommendation on how to adopt and apply those practices at VCU was agreed upon
Each representative was expected to share those recommendations with colleagues for input
Task Force decisions established principles of VCU’ s PM methodology and the requirements for a project information system

## Slide 23: PM Fundamentals
VCU Project Management Methodology
  Policy
  Standard
  Practices and Procedures
Project Management Information and Tracking System
  Central repository for all projects
  Projects are classified by their complexity
    Budget
    Time
    Resources
Adjusted for Risk

## Slide 24: PM Fundamentals
Fast Track
  80 hours or less
  Two or less personnel from within one OTS unit
  Below $10,000 total cost
Low Complexity
  Greater than 80 and less than 240 hours
  Greater than two and less than 10 personnel
  Greater than $10,000 and less than $100,000

## Slide 25: PM Fundamentals
Medium Complexity
  Greater than six weeks and less than one year
  Greater than 10 and less than 25 personnel
  Greater than $100,000 and less than $500,000
High Complexity
  Greater than one year
  Greater than 25 personnel
  Greater than $500,000

## Slide 26: PM Fundamentals
PMIT System
  Designed to be a project information system, NOT a planning and scheduling system like MSProject
  Developed by Technology Services
  Project Managers will be primary users
  Available to all Technical Services staff
  Internet accessible using Central Authentication Services/eID and password
  SAS Enterprise Business Intelligence tool provides reports and analyses
DEMO

## Slide 27: PM Fundamentals
Technical Services Strategic Plan
  Led by Mark Willis
  Supports VCU-2020 Strategic Plan
  Outlines goals and objectives for next three years with yearly updates
  Review and input from University constituencies
  Submitted to COVA by September 1

## Slide 28: PM Fundamentals
Information Technology Governance
  Portfolio Management - IT assets and projects should be managed to deliver the maximum return
  Requires decisions on what investments to make and what projects to undertake
  Decisions should be made by the University, not by Technology Services
  Forum for that decision-making is in development

## Slide 29: PM Fundamentals
Project Management after July 15, 2009
  Project proposals (above Fast Track) to PMO
  PMO coordinates requirements analysis
  OTS management reviews request, decides priority (unless High Complexity)
  Project Manager is assigned
  PM plans project, enters project information in PMIT system
  SAS used for status reports, communications to stakeholders

## Slide 30: PM Fundamentals
Course Take Aways
  Project Management is nothing new
  COVA Tier III Management Agreement requires VCU to establish and follow our own Project Management policy, standard, and procedures
  Applying the best practices of Project Management will improve VCU’s return on investment in IT
  Anything that doesn’t work, we will change it
  Two additional courses – (1) PMIT Basics (2) PMIT Advanced

## Slide 31: PM Fundamentals
Questions/Comments
Project Management Office
tsppmo@vcu.edu